Hybrid Identity Lab

Day 2 Debrief — Phase A Complete

SSO Labs Robotics  ·  yearwood.local  ·  ssolabs1001.onmicrosoft.com

Date: March 23, 2026  ·  Author: Evan Yearwood

# 1. Session Overview

Day 2 completed Phase A of the Hybrid Identity Lab — Requirements and Scope Definition. This is the design-on-paper phase that maps the full identity universe for SSO Labs before any tooling is configured. Every decision made in Phase A becomes the specification that Phases C through F implement.

The session also addressed two critical pre-configuration tasks: establishing a break-glass emergency access account and understanding how to safely scope Conditional Access policy targeting without locking out the lab administrator.

# 2. Phase A Deliverables — All Complete

| Deliverable | Status | Output |
| --- | --- | --- |
| User populations defined | Complete | Employees + Contractors with distinct rules |
| Three app archetypes scoped | Complete | RoboFleet, ResearchHub, LabOps Console |
| Minimum policy baseline written | Complete | MFA all users + phishing-resistant for admins |
| Policy intent mapped to IAM vocabulary | Complete | Six policy-to-object mappings documented |
| Break-glass account created | Complete | bga001 — no MFA, Global Admin assigned |

# 3. What Was Built

## 3.1  SSO Labs Company Identity

SSO Labs is a mid-sized robotics research company with two locations — a main campus and a remote engineering satellite. They build autonomous systems for industrial and defense applications. The identity environment handles sensitive IP with a mix of full-time staff and short-term contract specialists.

## 3.2  Two User Populations

| Attribute | Employees | Contractors |
| --- | --- | --- |
| Departments | R&D, Engineering, Operations, IT | External Robotics, Firmware, Project Eng. |
| Account type | Long-term, permanent | Limited tenure — 90 to 180 days |
| App access | Full access to all corporate apps | Restricted to project-specific resources only |
| Core research access | Full access | No access |
| MFA requirement | Required — all sign-ins | Required — same as employees |
| AD OU | OU=Employees | OU=Contractors |
| Entra group | GRP_Employees | GRP_Contractors |

## 3.3  Three App Archetypes

| App | Protocol | Configuration method |
| --- | --- | --- |
| RoboFleet Portal | SAML 2.0 | Entra enterprise app — SP metadata upload, UPN to NameID claim, groups to role claim |
| ResearchHub | OIDC / OAuth 2.0 | App registration — redirect URIs, API permissions, PKCE for public clients |
| LabOps Console | App Proxy (on-prem) | Entra Application Proxy connector — no VPN, pre-auth via Entra, legacy app support |

## 3.4  Minimum Policy Baseline

- MFA for all users — applies to every sign-in, no exceptions, all user types

- Phishing-resistant MFA + compliant device for privileged accounts — targets Global Administrator and Privileged Role Administrator directory roles

- Break-glass account excluded from all CA policies — ensures emergency access is never blocked

## 3.5  Policy Intent to IAM Vocabulary Mapping

| Policy intent | IAM object in Entra / AD |
| --- | --- |
| Employees get full app access | GRP_Employees → app role assignment on RoboFleet, ResearchHub, LabOps |
| Contractors get restricted access | GRP_Contractors → CA scope, excluded from ResearchHub app assignment |
| All users require MFA | CA policy: All Users → Require MFA (grant control) |
| Admins need stronger auth | CA policy: Global Admin + Priv Role Admin roles → Auth strength + compliant device |
| Employees vs contractors differ in lifecycle | OU=Employees / OU=Contractors in AD with Entra Connect scoping filters |
| Roles control what users can do | AD security groups synced to Entra via Entra Connect |

# 4. What You Learned

## 4.1  Break-Glass Accounts

A break-glass account is a dedicated emergency access account permanently excluded from all Conditional Access policies. It exists to recover access when the primary admin account is locked out — for example if MFA configuration breaks or a CA policy is misconfigured.

Correct break-glass posture: Global Administrator role assigned, no MFA registered, strong password stored offline, never used for day-to-day work, sign-in activity monitored via Entra audit logs. In enterprise environments the credentials are printed, sealed, and stored in a physical safe.

## 4.2  Directory Roles vs Groups for CA Targeting

Conditional Access policies can target users in two ways: by group membership or by directory role assignment. Role-based targeting is preferred for privileged accounts because it is dynamic — any user assigned the role is automatically in scope on their next sign-in, with no manual group maintenance required.

Key directory roles for IAM work: Global Administrator (unrestricted tenant access), Privileged Role Administrator (can assign any role including Global Admin — equally dangerous), Security Administrator (manages CA and security policies), User Administrator (manages users and groups but not admin accounts).

## 4.3  Phishing-Resistant MFA vs Regular MFA

Regular MFA using Authenticator app push notifications can be defeated by MFA fatigue attacks — an attacker with valid credentials repeatedly sends approval requests until the user accidentally approves. Phishing-resistant MFA (FIDO2 security keys, Windows Hello) uses cryptographic proof tied to the specific device and domain, making it impossible to intercept or fatigue.

For the lab environment, standard Authenticator app MFA is used in place of phishing-resistant MFA due to hardware constraints. Portfolio documentation notes the production recommendation as phishing-resistant, demonstrating awareness of the distinction.

## 4.4  Entra ID P1 Licensing and Unlicensed Directory Users

Entra ID P1 is a tenant-level capability. Once activated by a single licensed user (the E3 trial seat), Conditional Access policies, MFA enforcement, and group-based access apply to all directory users regardless of whether they hold an individual E3 license. Licenses govern access to M365 apps — Entra identity policies are separate.

# 5. Break-Glass Account Reference

| Field | Value |
| --- | --- |
| Display name | bga001 |
| UPN | bga001@ssolabs1001.onmicrosoft.com |
| Directory role | Global Administrator |
| MFA registered | None — intentional |
| CA policy scope | Excluded from all policies (to be configured Phase C) |
| Usage rule | Emergency access only — never for day-to-day admin work |
| Credential storage | Password manager or offline secure storage |

# 6. Next Session — Phase B

Phase B is architecture design. This is the diagram phase — producing the hybrid identity architecture that anchors every subsequent implementation decision. The primary output is a diagram you can walk through fluently in an interview.

## Phase B Deliverables

- AD to Entra Connect sync pipeline diagram — which OUs sync, attribute flow direction, password hash sync vs pass-through auth

- SSO trust flow maps — SAML (Entra as IdP to SP assertion to ACS URL) and OIDC (auth code + PKCE to token endpoint to Microsoft Graph)

- Conditional Access evaluation chain — user + device + location + risk level to grant or block decision

- Entra diagnostic log pipeline — where sign-in, audit, and provisioning logs surface and how they are queried

- All components labeled with correct Microsoft terminology — tenant, directory, sync engine, token issuer, relying party, named location

## What to Have Ready

- Windows Server VM running with AD live on yearwood.local

- AD OU screenshot — still needed to confirm current structure before Phase B design locks in

- Entra portal open at entra.microsoft.com